# Release Information

|  |  |
| --- | --- |
| *Release* | *3* |
| *Leader* | *Garth* |
| *SVN Revision Number* | *29d6c8cbfc3334cd8d893ee87de79a3569263413* |

Updated the UI for customer with pictures, added a payment screen, and added styles to the UI

# Progress

|  |  |  |  |
| --- | --- | --- | --- |
| **Stories and spike solutions worked on during this release** | | | |
| **Story, Spike** | **Description** | **% Impl.** | **Notes, plan for completion** |
| *FND1* | *Add Chef UI* | *100* |  |
| *FND11* | *Order Customization* | *90* | *Will finish in final Iteration* |
| *FND14* | *Customer pay screen* | *90* | *Will finish in final Iteration* |
| *FND38* | *UI Styles* | *50* | *Will finish in final Iteration* |
| *FND39* | *Customer UI add pictures* | *100* |  |
| *FND9* | *Admin modify info* | *10* | *Will finish in final Iteration* |
| *FND3/5* | *Chef UI functionality* | *20* | *Will finish in final Iteration* |

|  |  |  |
| --- | --- | --- |
| **Accomplishments by engineer** | | |
| **Team Member** | **Total Time (hrs)** | **Stories, Spikes implemented** |
| *Nic* | *11* | *FND1(w/Noah)*  *FND3*  *FND5* |
| *Nick* | *11* | *FND14* |
| *Noah* | *12* | *FND11*  *FND1(w/Nic)*  *FND38* |
| *Garth* | *11* | *FND39*  *FND9* |
| TEAM TOTAL | ***45*** |  |

|  |  |
| --- | --- |
| **Document updates** | |
| **Document** | **Changes** |
| *Class Diagram* | *Added classes for payment* |
|  |  |

# Issues

Document anything that is not decided yet and needs to be resolved at some point.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Issue Number** | **Discovery**  **Date** | **Resolution**  **Date (Est.–Act.)** | **Responsible Person** | **Description (Prob / Resolution)** |
| 1 | 4/26 | N/A | Nic | Prob: Nic’s task appears to be impossible |
| 2 | 4/26 | 4/30 | Noah | Prob: Merge errors with styles and pictures |
| 3 | 4/26 | 4/27 | Nick | Prob: Merge errors with payment screen |
| 4 | 4/26 | N/A | Garth,Nick,Nic,Noah | Prob: Conflict with other programs such as database and CAOS led to time issues with this iteration |

# Screen Shots

